DEPARTMENT OF PUBLIC WORKS

AGENDA FOR COMPREHENSIVE PROJECT BRIEF

|  |  |  | WCS NO: |  |
| --- | --- | --- | --- | --- |
|  |  |  | REFERENCE NO: |  |
| PROJECT: |  |  |  |  |
| VENUE: |  |  |  |  |
| DATE: |  |  |  |  |
| TIME: |  |  |  |  |

1.	Welcome/attendance register (All Consultants, DPW Specialist advisors where applicable and Client / User Department representative)

2.	Project description

3.	Interaction between Project manager, User/Client department and consultants

4.	Issuing and/or verification of information and/or forms/manuals/guidelines where applicable:

4.1   Planning instruction including comprehensive completed planning pro-forma

4.2   Space and cost limits

4.3   Preliminary estimate

4.4	Verification of existing accommodation - as-built drawings to be prepared by Consultants if no drawings available

4.5   Site clearance certificate (PTOB – Permission to Occupy and Build)

4.6   Availability of services

4.7   Relevant manual/information as well as Operational Guidelines for incorporating APP principles, etc.

to be handed to each Consultant/discipline

4.8   Environmental impact study report

4.9   Landmark building recommendation (heritage buildings, etc.)

4.10 Correctness of site and site information (confirm soil tests)

4.11 Accommodation and planning requirements, confirmed by Client (further  detail  discussion / meeting to be arrange if required)

5.	The current Departmental polices regarding APP requirements must be strictly adhered to.

6.	Specific requirements by various disciplines and/or Client/User, e.g. air-conditioning, fire, smoke detection, fire prevention, lift installation, uninterrupted power supply (UPS) standby generator, communication systems, access and egress control, computer network, TV circuits water and sewerage treatment installations, etc.

7.	Planning programme by Consultants.

8.	Principal Agent, in conjunction with Consultant team, to compile and submit planning programme according to pro-forma within one week of briefing meeting.  This information to be input on the WCS-system.

9.	Consultant team to recommend to Project Manager the composition of contracts in accordance with standard DPW practice.

10.	User department’s brief

11.	Comments by specialist advisor(s)

12.	Programme	-	Target dates (within one week)

-	Progress report

13.	Questions

14.	Closing

DEPARTMENT OF PUBLIC WORKS

ATTENDANCE REGISTER

| PROJECT: |  |  |  |  | VENUE: |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | TIME: |  |  |
|  |  |  |  |  | DATE: |  |  |
| PURPOSE: |  |  |  |  |  |  |  |

Present:

|  | NAME (BLOCK LETTERS) | FIRM OR DEPART | DISCIPLINE | FAX NUMBER | TELEPHONE NUMBER | SIGNATURE |
| --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |
| 12 |  |  |  |  |  |  |
| 13 |  |  |  |  |  |  |
| 14 |  |  |  |  |  |  |
| 15 |  |  |  |  |  |  |
| 16 |  |  |  |  |  |  |
| 17 |  |  |  |  |  |  |
| 18 |  |  |  |  |  |  |
| Apologies |  |  |  |  |  |  |
|  | NAME (BLOCK LETTERS) | FIRM OR DEPART | DISCIPLINE | FAX NUMBER | TELEPHONE NUMBER | SIGNATURE |
| 1 |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |

MANUALS AND/OR GUIDELINES TO BE HANDED TO CONSULTANTS AT THE BRIEFING MEETING WHERE APPLICABLE

A.	PRIVATE ARCHITECTS

| a. | Manual for Private Architects | PW 147 |
| --- | --- | --- |
| b. | Manual for Private Quantity Surveyors | QS 90E |
| c. | Specification of Materials and Methods to be used | PW 371 |
| d. | Hardware Sample List | PW 377 |
| e. | Guide for Architects Concerning Drainage, Water Supply and Storm Water Drainage |  |
| f. | Drainage Details |  |
| g. | Conditions of Contract | PW 677 |
| h. | Contract Completion Report | PRM043/1 |
| i. | Standard forms during the course of the contract should be obtained from the Project Manager |  |
| j. | Building Specifications in Regional Offices | PW 343 |

The following documents/forms are related to a specific project and contain particulars relevant to the appointment or should be completed:

1	The certified List of Accommodation Requirements and the Site Clearance

2	Form to be completed for Police Stations and other Security Services (Z204)

3	Six copies of the Monthly Progress Report

- Standard Specification for Security Equipment (Ref. FPO 9E). (Refer to Annexure F1 - PRM013/10)

5	Drawings of Standard Buildings and Details, available from Professional Advisory Services

B	PRIVATE QUANTITY SURVEYORS

| a. | Notes to Consultant Quantity Surveyors on the Preparation of Bills of Quantities | QS 37E |
| --- | --- | --- |
| b. | Addendum to Notes to Consultant Quantity Surveyors | QS 37E |
| c. | Hardware Sample List | PW 377 |
| d. | Preliminaries, etc. forming part of Bills of Quantities | PW 772 |
| e. | Conditions of Contract | PW 677 |
| f. | Specification of Materials and Methods to be used | PW 371 |
| g. | Manual for Private Quantity Surveyors | QS 90E |
| h. | Drainage Details |  |
| i. | Addendum B: Training Guideline/Model (For Contracts 6 months and more – refer to Addendum to QS37E in this regard for guidance) | PW 772 (2 docs) |
| j. | APP Guidelines and Specifications for Contracts above or below R2 million (Refer to QS37E in this regard for guidance) |  |
| k. | Standard Specification for Security Equipment (Ref. FPO 9E) (For Specific Contracts) |  |
| l. | Standard forms during the course of the contract should be obtained from the Project Manager |  |
| m. | Preference Certificate for supply of Labour or Material only Contracts (Less than R2 million contracts) | ST 11.1 |
| n. | Example: Minor and Macro Contracts or Major Contracts (TP1) or Major Contracts (TP2) |  |
| o. | Particulars of Electrical Contractor | PW 205E |
| p. | Example of returnables (for mechanical contracts) | PW 205C |

Note:	Nominated/Selected Contracts is not preferred anymore. All Contracts should be either direct or comprehensive.

C	PRIVATE ELECTRICAL ENGINEERS

| a. | Specification for Electrical Installation – Nominated sub-contract/direct contracts (Refer only to C(b.) for guidance) (*) |
| --- | --- |
| b. | Example – Comprehensive services incorporating electrical installations (**) |
| c. | Guideline for electrical and mechanical consulting engineers |

Direct Contracts (*) and Comprehensive Contracts (**) the following additional Specifications/Manuals should be used:

| d. | Conditions of Contract (*) | PW 677 |
| --- | --- | --- |
| e. | Standard forms during the course of the contract should be obtained from the Project Manager (*) |  |
| f. | Addendum to Notes to Consultant Quantity Surveyors (*) | QS 37E |
| g. | Preference Certificate for supply of labour or material only contracts (Less than R2 million or as specified under e. above) (*) | ST 11.1 |
| h. | APP Guidelines and Specifications for Contracts above or below R2 million (Labour and Material contracts) - Refer to QS37E above for guidance (*) |  |
| i. | Training – Addendum B for Contracts of 6 months and more – refer to f. above – Requested by client (*) | PW 772 (2 docs) |
| j. | Standard Conditions in respect of the supply, delivery and installation of Electrical and Mechanical equipment, plant and materials (*) | PW 379 |
| k. | Particulars of Electrical Contractor (*) | PW 205E |
| l. | Section C: Quality Specification for Material and Equipment of Electrical Installations (*) and (**) | Part 3 |

The following specification is related only to specific mechanical projects:

Standard Specification for Electrical Installations and Equipment pertaining to Mechanical Services.

D	PRIVATE STRUCTURAL ENGINEERS

| a. | Manual for Consulting Structural Engineers |  |
| --- | --- | --- |
| b. | Specification of Materials and Methods to be used | PW 371 |
| For Direct Contracts the following additional Specifications/Manuals should be used: |  |  |
| c. | Refer to C (b.), (d.), (e.), (f.), (h.), (i.), (j.), (k.) and (l.) of Private Electrical Engineers |  |

Notes:

- Escalation for Direct or Nominated Sub-Contracts: For Contracts of more than 6 months contract period

- Nominated/Selected Contracts is not preferred anymore. All Contracts should be either direct or comprehensive Contracts.

E	PRIVATE CIVIL ENGINEERS

| a. | Manual of Procedure for Consulting Civil Engineers |  |
| --- | --- | --- |
| b. | Specification of materials and Methods to be Used | PW 371 |
| Direct Contracts the following additional Specifications/Manuals should be used: |  |  |
| c. | Refer to C (b.), (d.), (e.), (f.), (h.), (i.), (j.), (k.) and (l.) of Private Electrical Engineers |  |
| d. | Special Conditions of Contract - Annexure |  |

Notes:

1	Escalation for Direct or Nominated Sub-Contracts: For Contracts of more than 6 months contract period

2	Nominated/Selected Contracts is not preferred anymore. All Contracts should be either direct or comprehensive Contracts.

F	PRIVATE MECHANICAL ENGINEERS

| a. | Guideline for Electrical and Mechanical Consulting Engineers |  |
| --- | --- | --- |
| Refer to attached Annexure F1. Only the applicable specification for a project should be made available to the appointed consultant. For Direct Contracts the following additional Specification/Manuals should be used: |  |  |
| b. | Conditions of Contract | PW 677 |
| c. | Standard forms during the course of the contract should be obtained from the Project Manager |  |
| d. | Addendum to notes to Consultant Quantity Surveyors | QS 37E |
| e. | Preference Certificate for supply of labour or material only contracts (Less than R2 million) – or as specified under item d. above | ST 11.1 |
| f. | APP Guidelines and Specifications for Contracts above or below R2 million (Labour and material contracts) - Refer to QS37E above for guidance | APP |
| g. | Guidance on a training section in Bill of Quantities (6 months and more contracts) – refer to d. above and Training Addendum B | PW 772 |
| h. | Standard Conditions in respect of the supply, delivery and installation of Electrical and Mechanical (Direct/Nominated or Comprehensive Contracts) | PW 379 |
| i. | Example of returnables | PW 205C |

Notes:

1	Escalation for Direct or Nominated Sub-Contracts: For Contracts of more than 6 months contract period

2	Nominated/Selected Contracts is not preferred anymore. All Contracts should be either direct or comprehensive Contracts.

G	SPECIFICATION CONTRACTS (LUMP SUM)

| 1. | Building Specifications in Regional Offices | PW 343 |
| --- | --- | --- |
| 2. | Addendum to Notes to Consultant Quantity Surveyors | QS 37E |
| 3. | Hardware Sample List | PW 377 |
| 4. | Conditions of Contract | PW 677 |
| 5. | Specification of Materials and Methods to be used | PW 371 |
| 6. | Manual for Private Quantity Surveyors | QS 90E |
| 7. | Drainage Details (for Specific Contracts) |  |
| 8. | Standard Specification for Security Equipment (For Specific Contracts) | FPO 9E |
| 9. | Standard Conditions in respect of building services: Lump Sum Contracts | PW 637 |
| 10. | Preliminaries | PW 772 |
| 11. | Refer to C (b.) and (d.) to (l.) of Private Electrical Engineers, E – Civil Engineers and F – Mechanical Engineers |  |
| 12. | Refer to B (m.) and (n.) of Private Quantity Surveyors |  |

H	STANDARD TECHNICAL SPECIFICATION:

| STS 1 | AIR CONDITIONING AND VENTILATING INSTALLATIONS: ISSUE X1, 1998 |
| --- | --- |
| STS 2 | REFRIGERATION SERVICES: ISSUE VIII, 1998 |
| STS 3 | STEAM BOILER INSTALLATIONS: ISSUE VII, 1997 |
| STS 4 | CENTRAL HEATING INSTALLATIONS: ISSUE IX, JANUARY 1999 |
| STS 5 | THE ELECTRICAL INSTALLATIONS AND EQUIPMENT FOR MECHANICAL SERVICES: ISSUE IXa, DECEMBER 1999 |
| STS 6 | THE SUPPLY OF A TANK AND TRAILER FIRE FIGHTING UNIT WITH PETROL DRIVEN CENTRIFUGAL PUMP AND SUNDRY ACCESSORIES: FPO 82 IE: JANUARY 1999 |
| STS 7 | TECHNICAL SPECIFICATION FOR ZONE ALARMS FOR A SPRINKLER FIRE EXTINGUISHING SYSTEM: FPO 82 2E, JANUARY 1999 |
| STS 8 | TECHNICAL SPECIFICATION FOR A FIXED CARBON DIOXIDE FIRE PROTECTION INSTALLATION: FPO 82 3E: FEBRUARY 1999 |
| STS 9 | TECHNICAL SPECIFICATION FOR AN INERT GAS AGENT: FPO 4E: JANUARY 1999 |
| STS 10 | TECHNICAL SPECIFICATION FOR AN AUTOMATIC FIRE DETECTION INSTALLATION: FPO/82/5E, JUNE 1994 |
| STS 11 | TECHNICAL SPECIFICATION FOR THE PUMP INSTALLATION FOR AN AUTOMATIC SPRINKLER FIRE EXTINGUISHING SYSTEM: FPO/82/6E, OCTOBER 1981 |
| STS 12 | TECHNICAL SPECIFICATION FOR AN AUTOMATIC SPRINKLER FIRE EXTINGUISHING SYSTEM: FPO/82/7E, OCTOBER 1981 |
| STS 13 | TECHNICAL SPECIFICATION FOR EVACUATION COMMUNICATION SYSTEMS: FPO 8E: JANUARY 1999 |
| STS 14 | TECHNICAL SPECIFICATION FOR SECURITY EQUIPMENT: FPO 9E, REVISED SEPTEMBER 1995 |
| STS 15 | SCHEMATIC DIAGRAM FOR A FIRE PUMP INSTALLATION: FPO 89: DECEMBER 1999 |
| STS 16 | GUIDE TO ARCHITECTS: FPO/G61/3E: JANUARY 1998 |
| STS 17 | STANDARD TECHNICAL SPECIFICATION FOR THE PREVENTIVE MAINTENANCE, SERVICING AND REPAIR OF FIRE AND SECURITY INSTALLATIONS: JULY 1999 |