# PRM019/1

DEPARTMENT OF PUBLIC WORKS

|  |  | COST NORM REPORT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | ¦ |  | ESTIMATE INDEX 607.7 |  |  |  |  |  |  | 2026.36 SCU |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. PROJECT PARTICULARS |  |  |  | PER CONSULTANTS: |  |  | ¦ |  | Comments by Dept: |  |  |  |  |  |  | RECOMMENDATION |  |  |  |  |  |  |  |  | Kop: |  |  |  | Gedruk |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  | ¦ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Voet: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.1 PROJECT NAME: |  |  |  | DURBAN W.VILLE |  |  | ¦ |  | > Prison: Housing |  |  |  |  |  |  | Building cost exceeds cost limit with |  |  |  |  |  |  |  |  |  | Wydte: |  |  | 140 |  |  |  |  |  |  |  |  |  |  |
| 1.2 REFERENCE NO: |  |  |  | 6301/1808/5/4A |  |  | ¦ |  | > WCS 005051 |  |  |  |  |  |  | 12.15%, but site devel. cost exceeds |  |  |  |  |  |  |  |  |  |  | Lengte: |  | 69 |  |  |  |  | DRUK |  |  |  | L10 |  |
| 1.3 SERVICE STATUS: |  |  |  | SKETCH PLANS (4) |  |  | ¦ |  | > Sketch plan estimate |  |  |  |  |  |  | the cost limit by far. We recommend |  |  |  |  |  |  |  |  |  | :: |  |  |  |  |  |  |  | MENU |  |  |  | L18 |  |
| 1.4 DATE OF ANALYSIS: |  |  |  | 96/03 |  |  | ¦ |  | > Date of estimate |  |  |  |  |  |  | that addition. SCU’s for Land |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TABEL1 |  |  |  | A2..M59 |  |
| 1.5 BUILDING COST INDEX: |  |  |  | 607.7 |  |  | ¦ |  | > Projected |  |  |  |  |  |  | Development & Abnormal Ground |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | /D |  |  |  | A1 |  |
| 1.6 INSPECTION REQUESTED: |  |  |  | DEPARTMENTAL |  |  | ¦ |  | > sketch plan committee |  |  |  |  |  |  | Conditions be allocated |  |  |  |  |  |  |  |  |  | DRUK {WINDOWSOFF} |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.7 FINAL COST: |  |  |  | 7,141,052.72 |  |  | ¦ |  | > Excluding fees and reserves |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | {MENUBRANCH MENU} |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. SPACE NORM |  |  |  |  |  |  | ¦ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1 SPACE LIMIT: ASM |  |  |  | 3,397.00 |  |  | ¦ |  | > Approved by Treasury Committee |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | DRUK |  |  | G1 |  |  |  |  |  |  |  |  |  |  |
| 2.2 PLANNED SPACE: ASM |  |  |  | 3,306.00 |  |  | ¦ |  | > Designed space |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | MENU |  |  | G5 |  |  |  |  |  |  |  |  |  |  |
| 2.3 RESERVE SPACE: ASM |  |  |  | (91.00) |  |  | ¦ |  | > Complies with space limit |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | /D |  |  | A2 |  |  |  |  |  |  |  |  |  |  |
| 2.4 GROSS AREA: GSM |  |  |  | 3,306.00 |  |  | ¦ |  | > 2% Over & 10% under provision |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. COST ANALYSIS |  |  |  |  |  |  | ¦ |  | > is allowable |  |  |  |  |  |  |  |  |  |  |  | MENU |  | Een Druk |  |  |  |  |  |  |  | Twee Druk |  |  |  |  |  | Quit |  |  |
| 3.1 RATE/GROSS M2: R/M2 |  |  |  | 2,160.03 |  |  | ¦ |  | > Norm rate = R 1 843.53/m2 |  |  |  |  |  |  |  |  |  |  |  |  |  | Om tabel1 te druk |  |  |  |  |  |  |  | Om tabel2 te druk |  |  |  |  |  | Quite print program |  |  |
| 3.1.1 BUILDINGS: R/M2 |  |  |  | 1,913.64 |  |  | ¦ |  | > Norm rate = R 1 635.23/m2 |  |  |  |  |  |  |  |  |  |  |  |  |  | /PPCAOH |  |  |  |  |  |  |  | /PPCAOH |  |  |  |  |  | {GOTO}A1~ |  |  |
| 3.1.2 SITE: R/M2 |  |  |  | 246.39 |  |  | ¦ |  | > 12.88% of building cost (limit = 18.39%) |  |  |  |  |  |  |  |  |  |  |  |  |  | IIGedruk: @ ~ |  |  |  |  |  |  |  | IIGedruk: @ ~ |  |  |  |  |  | {QUIT} |  |  |
| 3.1.3 SECURITY: R/M2 |  |  |  | 0.00 |  |  | ¦ |  | > 00.0% of building cost (limit = 00.0%) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | F |  |  |  |  |  |  | F |  |  |  |  |  |  |  |
| 3.2 PWD INDEX RATE: |  |  |  |  |  |  | ¦ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | IIBladsy # ~ |  |  |  |  |  |  |  | IIBladsy # ~ |  |  |  |  |  |  |
| 3.2.1 PROJECTED: Ie |  |  |  | 284.35 |  |  | ¦ |  | > Forecasted by MFA |  |  |  |  |  |  | PROJECT MANAGER |  |  |  |  |  |  |  |  | ML10~ |  |  |  |  |  |  |  | ML10~ |  |  |  |  |  |  |
| 3.2.2 FINAL: Ie |  |  |  | 320.39 |  |  | ¦ |  | > Price level of estimate |  |  |  |  |  |  | DATE: |  |  |  |  |  |  |  |  | MR140~ |  |  |  |  |  |  |  | MR140~ |  |  |  |  |  |  |
| 3.2.3 DEVIATION: % |  |  |  | 12.67 |  |  | ¦ |  | > Allowable deviation 55 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | MT0~ |  |  |  |  |  |  |  | MT0~ |  |  |  |  |  |  |
| 3.3 ECONOMICAL DESIGN |  |  |  |  |  |  | ¦ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | MB0~ |  |  |  |  |  |  |  | MB4~ |  |  |  |  |  |  |
| 3.3.1 ASSIGNABLE M2: % |  |  |  | 100.00 |  |  | ¦ |  | > |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | P69~ |  |  |  |  |  |  |  | P69~ |  |  |  |  |  |  |
| 3.3.2 NON ASIGN. M2: % |  |  |  | 0.00 |  |  | ¦ |  | > |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | QCRR |  |  |  |  |  |  |  | QCRR |  |  |  |  |  |  |
| 3.3.3 USE FACTOR: |  |  |  | 1.00 |  |  | ¦ |  | > Housing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | TABEL1~ |  |  |  |  |  |  |  | TABEL2~ |  |  |  |  |  |  |
| 4. COST NORM |  |  |  |  |  |  | ¦ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | A~GCA |  |  |  |  |  |  |  | A~GCA |  |  |  |  |  |  |
| 4.1 APPROVED SCU’S: SCU |  |  |  | (0.36) |  |  | ¦ |  | > Approved by Accommodation Control |  |  |  |  |  |  | DECISION |  |  |  |  |  |  |  |  | Q |  |  |  |  |  |  |  | Q |  |  |  |  |  |  |
| 4.2 COST LIMIT: |  |  |  | 0.00 |  |  | ¦ |  | > Cost limit at 96/03 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.3 FINAL COST: |  |  |  | 8,837,052.74 |  |  | ¦ |  | > Estimated cost including 10% reserves |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | {MENUBRANCH MENU {MENUBRANCH MENU} |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.4 RESERVE FUNDS: |  |  |  | (8,837,052.74) |  |  | ¦ |  | > Does not comply |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.5 DEVIATION: |  |  |  | ERR |  |  | ¦ |  | > |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Comments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reconciliation of the separate cost limits, including professional fees and reserve funds: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PARTICULARS |  |  | ¦ | COST LIMIT |  | ¦ |  | FINAL COST |  |  | ¦ | DIFFERENCE |  |  | ¦ |  | % |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Building development cost |  |  | ¦ | 6,675,402.89 |  | ¦ |  | 7,486,566.86 |  |  | ¦ | (811,163.97) |  |  | ¦ |  | -12.15 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Site development cost |  |  | ¦ | (6,842,265.12) |  | ¦ |  | 1,008,026.22 |  |  | ¦ | (7,850,291.33) |  |  | ¦ |  | -778.78 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Abnormal ground conditions |  |  | ¦ | 166,862.23 |  | ¦ |  | 342,459.56 |  |  | ¦ | (175,597.33) |  |  | ¦ |  | -105.23 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Space limit: | Complies with the approved space limit |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cost limit: | The building deviates with 12.15%, but the site dev. Cost does not comply with the approved cost limit |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Recommendation: | Space and cost norms to be adapted for site Development and Building Abnormal Ground Conditions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PROJECT MANAGER |  |  |  |  | DATE |  |  |  |  | AsD/Ab |  |  |  |  |  |  |  |  | DATE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |