# PRM019/1

DEPARTMENT OF PUBLIC WORKS

|  | COST NORM REPORT |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | ¦ | ESTIMATE INDEX 607.7 |  | 2026.36 SCU |  |  |  |  |
| 1. PROJECT PARTICULARS | PER CONSULTANTS: | ¦ | Comments by Dept: |  | RECOMMENDATION | Kop: | Gedruk |  |  |
|  |  | ¦ |  |  |  | Voet: |  |  |  |
| 1.1 PROJECT NAME: | DURBAN W.VILLE | ¦ | > Prison: Housing |  | Building cost exceeds cost limit with | Wydte: | 140 |  |  |
| 1.2 REFERENCE NO: | 6301/1808/5/4A | ¦ | > WCS 005051 |  | 12.15%, but site devel. cost exceeds | Lengte: | 69 | DRUK | L10 |
| 1.3 SERVICE STATUS: | SKETCH PLANS (4) | ¦ | > Sketch plan estimate |  | the cost limit by far. We recommend | :: |  | MENU | L18 |
| 1.4 DATE OF ANALYSIS: | 96/03 | ¦ | > Date of estimate |  | that addition. SCU’s for Land |  |  | TABEL1 | A2..M59 |
| 1.5 BUILDING COST INDEX: | 607.7 | ¦ | > Projected |  | Development & Abnormal Ground |  |  | /D | A1 |
| 1.6 INSPECTION REQUESTED: | DEPARTMENTAL | ¦ | > sketch plan committee |  | Conditions be allocated | DRUK {WINDOWSOFF} |  |  |
| 1.7 FINAL COST: | 7,141,052.72 | ¦ | > Excluding fees and reserves |  |  | {MENUBRANCH MENU} |  |  |
| 2. SPACE NORM |  | ¦ |  |  |  |  |  |  |  |
| 2.1 SPACE LIMIT: ASM | 3,397.00 | ¦ | > Approved by Treasury Committee |  |  | DRUK | G1 |  |  |
| 2.2 PLANNED SPACE: ASM | 3,306.00 | ¦ | > Designed space |  |  | MENU | G5 |  |  |
| 2.3 RESERVE SPACE: ASM | (91.00) | ¦ | > Complies with space limit |  |  | /D | A2 |  |  |
| 2.4 GROSS AREA: GSM | 3,306.00 | ¦ | > 2% Over & 10% under provision |  |  |  |  |  |  |
| 3. COST ANALYSIS |  | ¦ | > is allowable |  |  | MENU | Een Druk |  | Twee Druk | Quit |
| 3.1 RATE/GROSS M2: R/M2 | 2,160.03 | ¦ | > Norm rate = R 1 843.53/m2 |  |  |  | Om tabel1 te druk |  | Om tabel2 te druk | Quite print program |
| 3.1.1 BUILDINGS: R/M2 | 1,913.64 | ¦ | > Norm rate = R 1 635.23/m2 |  |  |  | /PPCAOH |  | /PPCAOH | {GOTO}A1~ |
| 3.1.2 SITE: R/M2 | 246.39 | ¦ | > 12.88% of building cost (limit = 18.39%) |  |  |  | IIGedruk: @ ~ |  | IIGedruk: @ ~ | {QUIT} |
| 3.1.3 SECURITY: R/M2 | 0.00 | ¦ | > 00.0% of building cost (limit = 00.0%) |  |  |  | F |  | F |  |
| 3.2 PWD INDEX RATE: |  | ¦ |  |  |  |  | IIBladsy # ~ |  | IIBladsy # ~ |  |
| 3.2.1 PROJECTED: Ie | 284.35 | ¦ | > Forecasted by MFA |  | PROJECT MANAGER |  | ML10~ |  | ML10~ |  |
| 3.2.2 FINAL: Ie | 320.39 | ¦ | > Price level of estimate |  | DATE: |  | MR140~ |  | MR140~ |  |
| 3.2.3 DEVIATION: % | 12.67 | ¦ | > Allowable deviation 55 |  |  |  | MT0~ |  | MT0~ |  |
| 3.3 ECONOMICAL DESIGN |  | ¦ |  |  |  |  | MB0~ |  | MB4~ |  |
| 3.3.1 ASSIGNABLE M2: % | 100.00 | ¦ | > |  |  |  | P69~ |  | P69~ |  |
| 3.3.2 NON ASIGN. M2: % | 0.00 | ¦ | > |  |  |  | QCRR |  | QCRR |  |
| 3.3.3 USE FACTOR: | 1.00 | ¦ | > Housing |  |  |  | TABEL1~ |  | TABEL2~ |  |
| 4. COST NORM |  | ¦ |  |  |  |  | A~GCA |  | A~GCA |  |
| 4.1 APPROVED SCU’S: SCU | (0.36) | ¦ | > Approved by Accommodation Control |  | DECISION |  | Q |  | Q |  |
| 4.2 COST LIMIT: | 0.00 | ¦ | > Cost limit at 96/03 |  |  |  |  |  |  |
| 4.3 FINAL COST: | 8,837,052.74 | ¦ | > Estimated cost including 10% reserves |  |  | {MENUBRANCH MENU {MENUBRANCH MENU} |
| 4.4 RESERVE FUNDS: | (8,837,052.74) | ¦ | > Does not comply |  |  |  |  |  |  |
| 4.5 DEVIATION: | ERR | ¦ | > |  |  |  |  |  |  |
| Comments |  |  |  |  |  |  |  |  |  |
| Reconciliation of the separate cost limits, including professional fees and reserve funds: |  |  |  |  |  |  |
| PARTICULARS | ¦ | COST LIMIT | ¦ | FINAL COST | ¦ | DIFFERENCE | ¦ | % |  |  |  |
| Building development cost | ¦ | 6,675,402.89 | ¦ | 7,486,566.86 | ¦ | (811,163.97) | ¦ | -12.15 |  |  |  |
| Site development cost | ¦ | (6,842,265.12) | ¦ | 1,008,026.22 | ¦ | (7,850,291.33) | ¦ | -778.78 |  |  |  |
| Abnormal ground conditions | ¦ | 166,862.23 | ¦ | 342,459.56 | ¦ | (175,597.33) | ¦ | -105.23 |  |  |  |
| Space limit: | Complies with the approved space limit |  |  |  |  |
| Cost limit: | The building deviates with 12.15%, but the site dev. Cost does not comply with the approved cost limit |  |  |  |  |
| Recommendation: | Space and cost norms to be adapted for site Development and Building Abnormal Ground Conditions |  |  |  |  |
| PROJECT MANAGER |  | DATE |  | AsD/Ab |  | DATE |  |  |  |